Politecnico Di Milano

A.A. 2015/2016

Software Engineering 2:

”MyTaxiService”

Testing Document

Paramithiotti Andrea (Matr. 788794) Rompani Andrea (Matr. 854052)

Zoia Lorenzo (Matr. 852392)

v1.0

21/01/2016

Contents

[1 Introduction 4](#_Toc440451446)

[1.1 Revision History 4](#_Toc440451447)

[1.2 Purpose and Scope 5](#_Toc440451448)

[1.2.1 Purpose 5](#_Toc440451449)

[1.2.2 Scope 5](#_Toc440451450)

[1.3 Definitions, Acronyms, and Abbreviations 5](#_Toc440451451)

[1.3.1 Acronyms 5](#_Toc440451452)

[1.4 Reference Documents 5](#_Toc440451453)

[2 Integration Strategy 6](#_Toc440451454)

[2.1 Entry Criteria 6](#_Toc440451455)

[2.2 Elements to Be Integrated 6](#_Toc440451456)

[2.3 Integration Testing Strategy 7](#_Toc440451457)

[2.4 Sequence of Components Integration 7](#_Toc440451458)

[2.4.1 Software Integration Systems 7](#_Toc440451459)

[2.4.2 Subsystems Integration Sequence 8](#_Toc440451460)

[3 Individual Steps and Test Description 10](#_Toc440451461)

[3.1 Integration Test Cases 10](#_Toc440451462)

[3.1.1 Integration Test Case I1 10](#_Toc440451463)

[3.1.2 Integration Test Case I2 10](#_Toc440451464)

[3.1.3 Integration Test Case I3 11](#_Toc440451465)

[3.1.4 Integration Test Case I4 11](#_Toc440451466)

[3.1.5 Integration Test Case I5 12](#_Toc440451467)

[3.1.6 Integration Test Case I6 12](#_Toc440451468)

[3.1.7 Integration Test Case I7 13](#_Toc440451469)

[3.1.8 Integration Test Case I8 13](#_Toc440451470)

[3.1.9 Integration Test Case I9 14](#_Toc440451471)

[3.1.10 Integration Test Case I10 14](#_Toc440451472)

[3.1.11 Integration Test Case I11 14](#_Toc440451473)

[3.1.12 Integration Test Case I12 14](#_Toc440451474)

[3.2 Integration Test Procedure 15](#_Toc440451475)

[3.2.1 Integration Test Procedure TP1 15](#_Toc440451476)

[3.2.2 Integration Test Procedure TP2 15](#_Toc440451477)

[3.2.3 Integration Test Procedure TP3 15](#_Toc440451478)

[3.2.4 Integration Test Procedure TP4 15](#_Toc440451479)

[3.2.5 Integration Test Procedure TP5 16](#_Toc440451480)

[3.2.6 Integration Test Procedure TP6 16](#_Toc440451481)

[3.2.7 Integration Test Procedure TP7 16](#_Toc440451482)

[3.2.8 Integration Test Procedure TP8 17](#_Toc440451483)

[4 Tools and Test Equipment Required 18](#_Toc440451484)

[4.1 H2 Database Engine 18](#_Toc440451485)

[4.2 Mockito 18](#_Toc440451486)

[4.3 JMeter 18](#_Toc440451487)

[4.4 Manual Testing 18](#_Toc440451488)

[5 Program Stubs and Test Data Required 19](#_Toc440451489)

# Introduction

## Revision History

|  |  |  |
| --- | --- | --- |
| Version | date | Modifications |
| 1.0 | 2016/1/21 | First version |
|  |  |  |
|  |  |  |

## Purpose and Scope

### Purpose

This document aims at describing how to plan the tests between all the components described in the Design Document in order to accomplish the integration. Every team member who cooperates in the integration test should read this document.

### Scope

The aim of the project is to create a brand new system for the management and the organization of a city taxi service. This system offers a mobile application and a web interface in order to give the customers the possibility to benefit from the taxi service. Furthermore, the system provides an additional communication interface for the taxi drivers.

The mobile application and the web interface accept requests and reservations for taxis from the users, with the possibility to organise a share ride among different users. The taxi driver is supposed to communicate his availability, acceptances and rejections of requests through the communication interface.

The system is created to simplify the access of passengers to the service and to guarantee a fair management of the taxi queues.

## Definitions, Acronyms, and Abbreviations

### Acronyms

* **DW:** Data Warehouse
* **DB:** Database
* **RASD:** Requirements Analysis and Specification Document
* **DD:** Design Document

## Reference Documents

* The Project Description
* The RASD
* The DD

# Integration Strategy

## Entry Criteria

* The Mobile Application must be installable on the supported operating systems defined in the RASD
* The Mobile Application must have a working, stable and bidirectional connectivity with the system
* The Web Pages must be accessible from HTML 5 enabled web browsers
* The Taxi Driver Interface must have a working, stable and bidirectional connectivity with the system
* Security measures on the Users Database must be enforced as described in the DD and it must be accessible from within the dmz
* All the internal functionalities of each component must be unit tested

## Elements to Be Integrated

In accordance with the DD, those elements are

* Services
  + Authentication Service
  + Registration Service
  + Request Service
  + Reservation Service
  + Shared Ride Service
  + Emergency Service
  + Taxi Management Service
* Broker
  + Internal Message Dispatcher
  + Service Broker
  + Notification Center
* Web Server
* Service Requestors
  + Taxi Driver Interface
  + Mobile Interface
  + Web Interface
* Databases
  + Data Warehouse
  + Analyser
  + Users Database

## Integration Testing Strategy

It was decided to follow a bottom-up approach according to the bottom-up design of the system.

The granularity of the design of the system forces a bottom-up strategy, otherwise a different approach would need to create a very large number of stubs and drivers, especially during the integration testing of the Broker components.

## Sequence of Components Integration

### Software Integration Systems

### Subsystems Integration Sequence

#### Databases

The Analyser is dependent on the Data Warehouse and must be tested only after the data warehouse.

There is no dependency between the Users Database and the data warehouse so their testing order is irrelevant.

#### Services

The Taxi management service is used by all the subsequent services so it must be tested before the others

#### Broker

No dependency between the components.

#### Interfaces

# Individual Steps and Test Description

## Integration Test Cases

|  |  |
| --- | --- |
| Test Case Identifier | I1T1 |
| Test Item | Authentication Service 🡪 User Database ( Login ) |
| Input Specification | Create typical Authentication Service input |
| Output Specification | Check if the correct methods are called in the User Database Interface and if all the data are stored correctly |
| Environmental Needs | Mock users data |

### Integration Test Case I1

|  |  |
| --- | --- |
| Test Case Identifier | I1T2 |
| Test Item | Registration service 🡪 User Database ( RegisterUser ) |
| Input Specification | Create typical Registration Service input |
| Output Specification | Check if the correct methods are called in the User Database Interface |
| Environmental Needs | Mock users data |

### Integration Test Case I2

|  |  |
| --- | --- |
| Test Case Identifier | I2T1 |
| Test Item | Service 🡪 Data Warehouse ( Save Data ) |
| Input Specification | Create typical save Request input |
| Output Specification | Check if the correct methods are called in the Data Warehouse Interface and all the data are stored correctly |
| Environmental Needs | N/A |

|  |  |
| --- | --- |
| Test Case Identifier | I2T2 |
| Test Item | Analyser 🡪 Data Warehouse ( Analyze ) |
| Input Specification | Create typical Analyser input |
| Output Specification | Check if the correct methods are called in the Data Warehouse Interface |
| Environmental Needs | N/A |

|  |  |
| --- | --- |
| Test Case Identifier | I3T1 |
| Test Item | User Interfaces 🡪 Registration Service ( Registration ) |
| Input Specification | Create typical registration input |
| Output Specification | Check if the correct methods are called in the Registration Service Interface |
| Environmental Needs | I1 succeeded |

### Integration Test Case I3

|  |  |
| --- | --- |
| Test Case Identifier | I3T2 |
| Test Item | User Interfaces 🡪 Authentication Service ( Login ) |
| Input Specification | Create typical authentication input |
| Output Specification | Check if the correct methods are called in the Authentication Service Interface |
| Environmental Needs | I1 succeeded |

|  |  |
| --- | --- |
| Test Case Identifier | I4T1 |
| Test Item | Other Service🡪 Taxi Management ( FindTaxi ) |
| Input Specification | Create typical find taxi request input |
| Output Specification | Check if the correct methods are called in the Taxi Management Interface |
| Environmental Needs | I2 succeeded |

### Integration Test Case I4

|  |  |
| --- | --- |
| Test Case Identifier | I4T2 |
| Test Item | Taxi Interfaces 🡪 Taxi Management ( SendTaxiAnswer ) |
| Input Specification | Create typical taxi answer input |
| Output Specification | Check if the correct methods are called in the Taxi Management Interface |
| Environmental Needs | I2 succeeded |

|  |  |
| --- | --- |
| Test Case Identifier | I4T3 |
| Test Item | Taxi Interfaces 🡪 Taxi Management ( SetAvailability ) |
| Input Specification | Create typical taxi availability input |
| Output Specification | Check if the correct methods are called in the Taxi Management Interface |
| Environmental Needs | I2 succeeded |

### Integration Test Case I5

|  |  |
| --- | --- |
| Test Case Identifier | I5T1 |
| Test Item | User Interfaces 🡪 Request Service ( NewRequest ) |
| Input Specification | Create typical request input |
| Output Specification | Check if the correct methods are called in the Request Service Interface |
| Environmental Needs | I4 succeeded |

|  |  |
| --- | --- |
| Test Case Identifier | I5T2 |
| Test Item | Taxi Management 🡪 Request Service ( LinkTaxi ) |
| Input Specification | Create typical taxi information input |
| Output Specification | Check if the correct methods are called in the Request Service Interface |
| Environmental Needs | I4 succeeded |

|  |  |
| --- | --- |
| Test Case Identifier | I5T3 |
| Test Item | Emergency Service 🡪 Request Service ( AbortRequest ) |
| Input Specification | Create typical request input |
| Output Specification | Check if the correct methods are called in the Request Service Interface |
| Environmental Needs | I4 succeeded |

|  |  |
| --- | --- |
| Test Case Identifier | I5T4 |
| Test Item | Reservation Service 🡪 Request Service ( StartReservation ) |
| Input Specification | Create typical startReservation input |
| Output Specification | Check if the correct methods are called in the Request Service Interface |
| Environmental Needs | I4 succeeded |

### Integration Test Case I6

|  |  |
| --- | --- |
| Test Case Identifier | I6T1 |
| Test Item | User Interfaces 🡪 Reservation Service ( ReserveTaxi ) |
| Input Specification | Create typical reservation input |
| Output Specification | Check if the correct methods are called in the Reservation Service Interface |
| Environmental Needs | I2 succeeded |

|  |  |
| --- | --- |
| Test Case Identifier | I6T2 |
| Test Item | User Interfaces 🡪Reservation Service ( CancelReservation ) |
| Input Specification | Create typical reservation input |
| Output Specification | Check if the correct methods are called in the Reservation Service Interface |
| Environmental Needs | I2 succeeded |

### Integration Test Case I7

|  |  |
| --- | --- |
| Test Case Identifier | I7T1 |
| Test Item | User Interfaces 🡪 Shared Ride Service ( StartSharedRide ) |
| Input Specification | Create typical shared ride input |
| Output Specification | Check if the correct methods are called in the Shared Ride Service Interface |
| Environmental Needs | I5 succeeded |

|  |  |
| --- | --- |
| Test Case Identifier | I7T2 |
| Test Item | User Interfaces 🡪 Shared Ride Service ( FindCompatibleRide ) |
| Input Specification | Create typical shared ride input |
| Output Specification | Check if the correct methods are called in the Shared Ride Service Interface |
| Environmental Needs | I5 succeeded |

### Integration Test Case I8

|  |  |
| --- | --- |
| Test Case Identifier | I8T1 |
| Test Item | User Interfaces 🡪 Emergency Service ( EndRide ) |
| Input Specification | Create typical ride information input |
| Output Specification | Check if the correct methods are called in the Emergency Service Interface |
| Environmental Needs | I5 succeeded |

|  |  |
| --- | --- |
| Test Case Identifier | I8T2 |
| Test Item | User Interfaces 🡪 Emergency Service ( SendNewTaxi ) |
| Input Specification | Create typical new taxi request input |
| Output Specification | Check if the correct methods are called in the Emergency Service Interface |
| Environmental Needs | I4 succeeded |

### Integration Test Case I9

|  |  |
| --- | --- |
| Test Case Identifier | I9T1 |
| Test Item | User Interfaces 🡪 Service Broker ( Dispatch message) |
| Input Specification | Create typical message input |
| Output Specification | Check if the correct methods are called in the Service Broker Interface |
| Environmental Needs | N/A |

### Integration Test Case I10

|  |  |
| --- | --- |
| Test Case Identifier | I10T1 |
| Test Item | Services 🡪 Internal Message Dispatcher ( Dispatch message) |
| Input Specification | Create typical internal message input |
| Output Specification | Check if the correct methods are called in the Internal Message Dispatcher Interface |
| Environmental Needs | I6, I7, I8, I9 succeded |

### Integration Test Case I11

|  |  |
| --- | --- |
| Test Case Identifier | I11T1 |
| Test Item | Services 🡪 Notification Center ( SendNotification ) |
| Input Specification | Create typical notification request input |
| Output Specification | Check if the correct methods are called in the Notification Center Interface |
| Environmental Needs | Notification subsystem stub and driver, web server driver |

### Integration Test Case I12

|  |  |
| --- | --- |
| Test Case Identifier | I12T1 |
| Test Item | Web Interface 🡪 Web Server |
| Input Specification | Create typical html request input |
| Output Specification | Check if the correct methods are called in the Web Server and if are displayed the right pages |
| Environmental Needs | I11 succeeded |

## Integration Test Procedure

|  |  |
| --- | --- |
| Test Procedure Identifier | TP1 |
| Purpose | This test procedure verifies whether the User Database   * Can handle a registration request * Can handle an authentication request |
| Procedure Steps | Execute all the subcases of I1 |

### Integration Test Procedure TP1

|  |  |
| --- | --- |
| Test Procedure Identifier | TP2 |
| Purpose | This test procedure verifies whether the Data Warehouse   * Can handle a store data request * Can handle an access data request |
| Procedure Steps | Execute all the subcases of I2 |

### Integration Test Procedure TP2

### Integration Test Procedure TP3

|  |  |
| --- | --- |
| Test Procedure Identifier | TP3 |
| Purpose | This test procedure verifies whether the Authentication Service   * Can handle an authentication request from an user   In addition verifies whether the Registration Service   * Can handle a registration request from an user |
| Procedure Steps | Execute all the subcases of I3 |

### Integration Test Procedure TP4

|  |  |
| --- | --- |
| Test Procedure Identifier | TP4 |
| Purpose | This test procedure verifies whether the Taxi Management Service   * Can handle a searching taxi request from another service * Can handle an availability answer sent by a taxi driver * Can handle an availability changing request sent by a taxi driver |
| Procedure Steps | Execute all the subcases of I4 |

### Integration Test Procedure TP5

|  |  |
| --- | --- |
| Test Procedure Identifier | TP5 |
| Purpose | This test procedure verifies if the system is able to handle any requests from the user.  In details, it verifies whether the Request Service   * Can handle a create new request input * Can handle a link taxi request received from the Taxi Management Service * Can handle an abort ride input * Can handle a start reservation request   Whether the Reservation Service   * Can handle a create reservation procedure * Can handle a cancel reservation request   Whether the Shared Ride Service   * Can handle the start shared ride command * Can handle the find compatible ride request |
| Procedure Steps | Execute I5 before I6-I7 |

### Integration Test Procedure TP6

|  |  |
| --- | --- |
| Test Procedure Identifier | TP6 |
| Purpose | This test procedure verifies whether the Emergency Service   * Can handle an end ride request * Can handle send new taxi request |
| Procedure Steps | Execute all the subcases of I8 |

### Integration Test Procedure TP7

|  |  |
| --- | --- |
| Test Procedure Identifier | TP7 |
| Purpose | This test procedure verifies if all the components of the Broker can execute the User-Services and Services-Services in the right way.  In details, it verifies whether the Service Broker   * Can dispatch to the right service any possible message from the user   And whether the Internal Message Dispatcher   * Can dispatch to the right service any possible message from any service   And whether the Notification Center   * Can send the right notification to the user |
| Procedure Steps | Execute I9-I11 |

### Integration Test Procedure TP8

|  |  |
| --- | --- |
| Test Procedure Identifier | TP8 |
| Purpose | This test procedure verifies whether the Web Server   * Can handle any html request sent from the web interface |
| Procedure Steps | Execute all the subcases of I12 |

# Tools and Test Equipment Required

Here is the list of the tools and test equipment useful for the purpose.

We assume that the application is written in JEE, as most of the tools available on the web can be used with this language.

## H2 Database Engine

<http://www.h2database.com/html/main.html>

This open source tool provides a browser based interface that allows the user to create a stub database in order to test the interaction with other components. In this way it is not necessary to use the real database.

## Mockito

<http://mockito.github.io>

Tool for the creation of mockups for unit testing. It provides a framework for interaction testing. It can be used for the creation of the stubs.

## JMeter

<http://jmeter.apache.org>

A GUI desktop application designed to load test functional behavior and measure performance. It can be used also to simulate the traffic on the server and to stress test it.

## Manual Testing

Manual testing can be useful in the cases where the use of a tool is more expensive in terms of time or effort. In this case the TP1 and TP2 can be performed with manual testing, as they consist in SQL testing on the database of the application.

# Program Stubs and Test Data Required

* For test case I1 the database must be already filled with some mock users data
* No particular stub is needed for the integration testing due to the bottom up design
* Drivers are needed for the creation of the inputs of the test cases so they are omitted from the test cases tables to avoid repetition
* A notification center driver for test cases I3 to I8 is needed to receive the notification messages